**Stakeholder (Clients & Instructor) Meeting Project Review #1 (5 points) GDP-I**

**Name:** Bindusree Penamalli **TEAM:** Team Number-04

**Project Name:** IHSA (Inter collegiate Horse Show Presentation)

**Date:** 05/23/2033 **Starting time:** 09:00 AM **Ending Time:** 11:30 AM

1. Get together as a team and discuss the tasks and questions that you should be sharing with the client/instructor in an open discussion.

* *While creating User login, is it necessary to create an authentication step as well?*
* *Do we need to add any other functionalities apart from Randomizer and Maps in the dashboard?*

1. Reflect on tasks that have been completed, progress, etc.

* *Understanding the functionalities to be added on dashboard- Completed.*
* *Rearranging the display options to finalize the dashboard- Completed.*
* *Revised Functional requirements, non-Functional requirements, UML Diagram & its Components, Gantt Charts as per the final understanding of the project requirements- Completed.*
* *Creating the GitHub repo link for the project and keep track on the completed tasks- Completed.*
* *Revised Home Page creation for the dashboard- Completed.*
* *Creating project milestone report- Completed*
* *Connecting the login & sign-up page to the dashboard- Completed.*
* *A randomizer will be created to help in picking appropriate horses for the riders based on given specifications- In Progress.*
* *Changing the layout of the dashboard with vertical view- In Progress.*

1. What are the next steps?

* *Changing the layout of the dashboard with vertical view- Bhanuteja Chitrala & Ramu Unnava.*
* *Working on Adding the Functionality feature for Randomizer- Sudheer Duppati & Bindusree Penamalli.*
* *Analyzing the sample horse & rider data for adding the functionality- Neelima Chundru & Shrinidhi yadavally.*
* *Reverifying the connection of login & sign-up pages with the dashboard- Bhanuteja Chitrala & Sudheer Duppati*
* *Creating the Final report for the project- Team Contribution 20% each*
* *Creating the Final Presentation of the project- Team Contribution 20% each*

# Issues were raised and unexpected roadblocks.

* *Understood the requirements, however functionalities specifications are not clear to update the dashboard.*